## Slide 1: Introduction to Scrum-Agile Methodology
A Comparative Analysis with Waterfall Approach Jaden Mericle CS-250 Professor Tammy Morrison 12/15/2024

## Slide 2: Introduction to Scrum and Agile
What is Scrum?
  Scrum is an Agile framework that emphasizes iterative and incremental development.
  It uses sprints, with each sprint focusing on delivering a shippable product increment.
  Scrum focuses on collaboration, flexibility, and customer feedback.
Why Agile?
  Agile is a mindset for software development that allows for faster adaptation and efficient management of change.
  It promotes customer satisfaction through continuous delivery of working software.
  Source(s) to include:
Cohn, M. (2019). Succeeding with Agile: Software Development Using Scrum (2nd ed.).
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide.

## Slide 3: Explaining Agile Roles
Scrum Master:
  Ensures the team follows Scrum practices and removes any impediments to progress.
Product Owner:
  Represents the stakeholders and prioritizes the product backlog according to business value.
Development Team:
  Cross-functional team responsible for delivering the product increment during each sprint.
Importance of Roles:
  Clear role distribution ensures smooth workflow and accountability.
  Promotes collaboration and effective communication across the team.

## Slide 4: Agile Phases and Scrum Events
Phases of the SDLC in Agile:
  Concept/Inception: Initial product vision and scope definition.
  Iteration/Development: Sprints that focus on delivering usable product increments.
  Release: After several iterations, the product is ready for deployment.
Key Scrum Events:
  Sprint Planning: Defines what will be worked on during the sprint.
  Daily Scrum: A short, daily meeting to ensure alignment and address issues.
  Sprint Review: At the end of a sprint, the team demonstrates the product increment.
  Sprint Retrospective: Reflects on the sprint, identifying areas for improvement.

## Slide 5: Waterfall vs. Agile Development
Waterfall Model:
  A linear and sequential development model.
  Phases are completed before moving on to the next (e.g., planning, design, coding, testing).
  Changes are difficult to accommodate after the planning stage.
Agile Model:
  Iterative and incremental.
  Changes can be incorporated at any stage.
  Focuses on continuous delivery and collaboration.
Differences in Problem Handling:
  Waterfall: Changes in direction require rework and significant planning adjustments.
  Agile: Changes are easier to incorporate due to iterative cycles.

## Slide 6: Factors to Consider in Choosing Waterfall or Agile
Waterfall Approach:
  Best for projects with well-defined requirements and minimal change.
  Ideal for industries like construction or manufacturing.
Agile Approach:
  Suited for projects requiring flexibility and frequent changes.
  Ideal for software development, startups, and product-driven industries.
Key Decision Factors:
  Project size and complexity.
  Stakeholder involvement and feedback frequency.
  Need for flexibility and iterative delivery.

## Slide 7: References
Boehm, B. W. (2019). A Spiral Model of Software Development and Enhancement. ACM Press.
Cohn, M. (2019). Succeeding with Agile: Software Development Using Scrum (2nd ed.).
Highsmith, J. (2017). Agile Project Management: Creating Innovative Products. Addison-Wesley.
Larman, C., & Vodde, B. (2016). Scaling Lean & Agile Development. Addison-Wesley.
Schwaber, K. (2020). The Scrum Guide. Scrum.org.
Sutherland, J. (2019). Scrum: The Art of Doing Twice the Work in Half the Time. Crown Business.
Sommerville, I. (2016). Software Engineering (10th ed.). Addison-Wesley.